## Slide 1: Coding the Collection: Sprint 2 Demo
Team: Will Ye, Edward Zhuang, Sam Chan, Santo Grillo
Clients: Julia McHugh, Mark Olson

## Slide 2: Demo
Sam: All Projects, Project, Create New Project, Home Pages
Santo: Presentation Page, Interactive/3D Modeling Pages
Eddie: Sign in, Registration Pages
Will: Upload, Update Pages

## Slide 3: Value
Static Pages
  Familiarize ourselves with React
  Get UI feedback
  Serves as foundation of application
Notes: We decided to

## Slide 4: User Testing Results
Positive Feedback
Design matches Nasher’s aesthetic well
Application is straightforward, easy to use for curators
Critical Feedback:
Want way to provide more than one piece of contextual media
Feasibility of collaboration among users is unclear
Notes: We were able to meet with our clients last week and have them play through our wireframes and our static page development up until that point. From this meeting, we received a lot of great feedback.

## Slide 5: Data
Little personal information
Login
  Email, username
  Password?
Exhibits and artwork
  Names and descriptions
  Photos and 3D models

## Slide 6: Burndown Chart

## Slide 7: Timeline
Week 1
  Setup basic app framework
  Ensure everyone has functioning IDE
  Gain Familiarity with React
Week 2
  Meet with users to get feedback on the wireframe
  Build static web implementations of wireframe pages

## Slide 8: Retrospective
What worked
  Dividing and completing work
What did not work:
  Time estimates, meeting attendance

## Slide 9: Planning Next Sprint
Key Tasks:
  Stand up Firebase Backend
  Set up Authentication (Google / Shibboleth)
  Hook up database to the front end pages
Looking Ahead: 3D Model Implementation!

## Slide 10: Thanks for Listening!